## Slide 1: deployment stuff - READ THIS
releases ONLY on tuesdays and thursdays
change window is 22:00 to 02:00
december is FROZEN - no releases dec 1 to 31 (started after the 2024 disasters)
emergency fixes need CTO + security lead approval
CAB ticket required for everything - standard is 5 days lead time

## Slide 2: how to do a release
1. submit CAB request in ServiceNow (ticket type: Network Change or App Change)
2. get sign-off from app owner + platform eng for significant changes
3. for standard changes just app owner + one peer reviewer
4. run automated tests - CI must pass, coverage must be above 85%
5. staging sign-off required before prod
6. deploy during change window 22:00-02:00
7. monitor for 30 min post-deploy minimum
8. if anything looks wrong - rollback immediately dont try to fix in prod

## Slide 3: rollback procedure
systemctl stop <service-name>
deploy previous version package
systemctl start <service-name>
check health endpoint
for kafka - dont change consumer group ID or youll replay everything
for DB changes - rollback scripts should be prepared before deploy
always notify #incidents channel when rolling back even if minor

## Slide 4: things that have gone wrong (lessons learned)
INC-2024-0341: someone changed AUTH-SVC config manually without going through pipeline - caused 47min outage for all users
INC-2024-1198: risk tech changed FRAUD_REDIS_TTL_SEC from 3600 to 300 without CAB - Redis OOM, 138min outage, $380K impact
INC-2024-1201: december peak traffic exhausted CBS DB connection pool (was set to 50) - now set to 100
INC-2025-0203: fraud engine v3.3.0 had NaN bug for null merchant codes - 1800 transactions bypassed fraud check
REL-2025-009: rolled back fraud engine v3.3.0 because of above
lesson: add automated checks to deployment pipeline not just manual QA
lesson: parameter changes need CAB even if they seem minor
lesson: december = freeze everything

## Slide 5: who to call when things break
CBS down: cbs-ops@company.com + CBS Manager
Payments down: PagerDuty PAYMENTS-ONCALL
Auth/SSO down: security-ops@company.com - Sev-1 if 100+ users affected
ETL failed: check Airflow first, then data-eng@company.com / DE-ONCALL
Fraud engine issues: risktech@company.com
Infra/network: platform-eng@company.com / PE-ONCALL
Declare SEV-1 in #incidents immediately - dont wait for RCA