CHANGE LOG - platform team - not official just keeping track

last updated sometime in march 2025 - aaron

so we keep forgetting what was changed and when things break nobody knows what the last change was. writing this down. not a proper CAB doc just a running log of stuff we did.

| approx date | what we changed | who | did it break anything |
| --- | --- | --- | --- |
| jan 8 2025 | CBS DB pool size 50 to 100 - emergency after dec incident | DBA team + platform | no - fixed the problem |
| jan 14 2025 | payments GW v2.8.0 - retry logic + prometheus endpoint | payments team | no |
| jan 16 2025 | fraud engine model update v3.2.1 - quarterly cycle | risk tech | no - model performing well |
| jan 23 2025 | keycloak / auth service v1.5.0 - new MFA flow | security team | minor - 50 users had to re-auth |
| feb 6 2025 | reporting service v1.9.0 - new Basel III report format | BI team | no |
| feb 13 2025 | CBS v4.2.0 - new bulk payment API + schema change (notified DE) | CBS team | no - first time schema change was communicated properly! |
| feb 20 2025 | kafka upgrade 3.4 to 3.5.1 - rolling upgrade zero downtime | platform eng | no |
| mar 6 2025 | payments GW bug fix v2.8.1 - race condition fix | payments team | no |
| mar 13 2025 | FRAUD ENGINE v3.3.0 - new feature flag mechanism | risk tech | YES - NaN bug. rolled back same night. v3.3.1 deployed mar 20 |
| mar 20 2025 | fraud engine v3.3.1 - null safe comparison fix | risk tech | no |
| apr 3 2025 | auth service v1.5.1 bugfix - token refresh edge case | security | no |
| apr 10 2025 | SWIFT adapter v2.1.0 - ISO 20022 support added (passive) | payments team | no - not yet activated |

notes: the march fraud engine incident (v3.3.0) was the worst thing we did in Q1. null merchant codes bypassed fraud check. 1800 transactions went through without scoring. 3 were actually fraudulent, $4200 exposure. now we have automated null rate check in the deploy pipeline. lesson: statistical anomalies need automated gates not manual QA. also CAB approved a rule: if fraud score null rate goes above 1% in first 15 min post deploy, auto rollback.

december freeze policy is now in effect for dec 2025. no releases dec 1-31 except security patches and active incident fixes, needs CTO sign off.